## Slide 1: Overview of Project Retrospectives

## Slide 2: Project Retrospectives
What is a project retrospective?
  a look back on what the project accomplished (or didn’t)
  find lessons learned to apply to future projects
  why were decisions made?
  what problems were overcome?

## Slide 3: Project Retrospectives
Why? (Cockburn 2002)
  primary goal: deliver useful software
  secondary goal: get ready for the next game
Improve the process
  improve individual performance
  improve group functionality
  improve organizational performance

## Slide 4: Types of Retrospectives
Soft versus hard approaches
  Kerth advocates social, team-oriented approach
    community-building “ritual”
    give everyone a chance to tell his/her story
  Henry advocates a technical, metrics-based approach
    process, produce, and people
    goal-oriented

## Slide 5: Social Retrospectives
Kerth’s four questions
  What did we do well?
  What did we learn?
  What should we do differently next time?
  What still puzzles us?
Community building exercises
  Everyone has a project story to tell

## Slide 6: Social Retrospectives
Retrospective group exercises
  Set the ground rules: egoless environment
  Bring a project artifact
  “Making the magic happen”: find the project’s most important issue
  Project events -> project timeline reconstruction
  Analyze the timeline for improvements
  Prioritize the improvements

## Slide 7: Social Retrospectives
Is this too informal?
  Not if you have nothing else to go on
  Depends on the goal: best for team-building
  People-oriented => no metrics
Group or corporate memory is reinforced

## Slide 8: Technical Retrospectives
Metrics, by themselves, may be meaningless
  Need to set goals before the project
Ask questions that can be answered by metrics
Look at all three categories:
  process: how things were done
  product: what things were delivered
  people: management and morale

## Slide 9: Retrospectives Activities
Goal – Question – Metric (GQM)
  Goal: high level concept
    “we want to deliver a quality product”
  Question: look at specific project properties
    “Are the customers satisfied?”
    “Is the program buggy?”
  Metric: measurement to decide the question
    Level of satisfaction questionnaire
    Number of bug reports

## Slide 10: Planning for Retrospectives
Brainstorm the GQM list
  before the project begins
  no fishing expeditions later
Plan the metric collection process
  spread the work around
  leverage Configuration Management activities
    project history in revisions and changes

## Slide 11: Planning for Retrospectives
Hold periodic project reviews
  degree of formality: usually informal for students
  Patton’s four elements
    identify problems in the project, not people
    follow pre-defined rules: time limits, what items to review, what to put in final report
    be prepared
    write a report, and follow up on recommendations

## Slide 12: Planning for Retrospectives
Capture rationale
  Every project team has to make choices
    e.g. design decisions, team format, documents to write
  Not every team makes careful or informed choices
  The act of capturing the rationale for decisions made can force a group to make better decisions
  Reviewing rationale at the end of a project can show cause-and-effect of good, bad decisions with good, bad outcomes

## Slide 13: Rationale
Capture rationale: what to document
  Issue being decided
  Alternative choices
  Criteria for decision
  Argumentation
  Decisions made

## Slide 14: Rationale
Capture rationale: how-to
  Meeting minutes
    use of agenda template
    helps in running the meeting, too
    can be leveraged to collect base statistics: meeting time, number of decisions made, attendance

## Slide 15: Rationale
Intermediate retrospective
    as suggested in Agile Methods: reflection workshop
    helps monitor project process
    facilitates good team interaction: air problems
    … and it’s easier to document rationale closer to the fact

## Slide 16: Planning for Retrospectives
Metric collection
  based on G-Q-M list
    instructor oversight is essential
  who is responsible
    spread across the group
  when are measurements made
  where are measurements stored
    and analyzed: make this as painless as possible
  some feeling that metrics will be used, not ignored

## Slide 17: Writing a retrospective
Formalizes the project: what goals were achieved, and how
Can be accompanied by an oral report

## Slide 18: Writing a retrospective
The steps to writing the report
  Gather information
    start early, e.g. late in the implementation phase (waterfall) or next-to-last iteration (agile)
    brainstorming – OR –
    use Kerth’s group-building activities
    depends on time available

## Slide 19: Writing a retrospective
Writing a retrospective: steps
  Key areas:
    successes
    risks, problems, difficulties
    big decisions and rationale
    lessons for next project
  Identify existing sources of information
    may have to mine some data from, e.g., meeting minutes

## Slide 20: Writing a retrospective
Writing a retrospective: steps
  Analyze the information
    collate metrics and qualitative data
    timeline exercises: revisit each phase of the project
    remove ambiguity from any results, e.g. questionnaires

## Slide 21: Writing a retrospective
Writing a retrospective: steps
  Organize the data
    outline or template helps (see next slide)
    executive summary
    project background: lifecycle model
    by-phase findings: metrics and narrative
    lessons learned (brief for undergrads)
    (optional) team member experiences
    conclusion: recommendations and summary

## Slide 22: Writing a retrospective
Possible outline (Bennett)
  The good stuff
    Individual and team successes
    What are you proud of?
  Risks and problems
    What was difficult?
    What could you have done differently?
  Technical issues
    Metrics
    Process analysis

## Slide 23: Writing a retrospective
Possible outline (cont.)
  Rationale
    Big picture decisions
    How decisions were made
  Moving forward
    What stuff should you remember for the next project?
    What should you *not* do next time?
    What do you wish you had done but didn’t?

## Slide 24: Conclusion
Learn from project mistakes
  project management best practice
  continuous improvement
Reflection for self-improvement

## Slide 25: References
Arent, Jesper; Andersen, Carsten V.; Iversen, Jakob H.; and Bang, Stig, “Project Assessments: Supporting Commitment, Participation, and Learning in Software Process Improvement”, Proceedings of the 33rd Hawaii International Conference on System Sciences, IEEE, 2000.
Basili, Victor R.; Caldiera, Gianluigi; and Rombach, H. Dieter, “Goal Question Metric Paradigm”, Encyclopedia of Software Engineering, John Wiley and Sons, 1994.
Bennett and Barrett, “Preparing for Project Retrospectives”, CCSC Southeast, 2008
Bruegge, Bernd, and Dutoit, Allen H., Object-Oriented Software Engineering Using UML, Patterns, and Java. 2nd Edition, Prentice Hall, 2004.
Cockburn Alistair, Agile Software Development, Addison-Wesley, 2002.
Derby, Esther; and Larsen, Diana, Agile Retrospectives, The Pragmatic Bookshelf, 2006.
Henry, Joel, Software Project Management: A Real-World Guide to Success, Addison-Wesley, 2004.
Kerth, Norman L., Project Retrospectives: A Handbook for Team Reviews, Dorset House, 2000.
McConnell, Steve, Software Project Survival Guide, Microsoft Press, 1998.
Patton, Ron, Software Testing, Sams, 2001